# Q1. Pick any one feature from an app you use daily and break down the testing tasks using a Work Breakdown Structure (WBS).

### Feature Chosen: Add to Cart – Flipkart

## Work Breakdown Structure (WBS)

| WBS No. | Testing Activity | Sub-Tasks |
| --- | --- | --- |
| 1.0 | Requirement Analysis | Study the requirements and acceptance criteria for the Add to Cart feature. |
| 2.0 | Test Planning | Identify the testing scope, prepare the test strategy, and estimate the effort. |
| 3.0 | Test Case Design | Write test cases for valid, invalid, boundary, and negative scenarios. |
| 4.0 | Test Data Preparation | Prepare user accounts, product details, stock availability, and different product quantities. |
| 5.0 | Test Environment Setup | Verify that the application, browser, and mobile devices are ready for testing. |
| 6.0 | Test Execution | Execute all prepared test cases and record the actual results. |
| 7.0 | Defect Reporting & Retesting | Report defects in the bug tracking tool, verify fixes, and retest resolved defects. |
| 8.0 | Regression Testing | Ensure that bug fixes have not affected existing shopping cart functionality. |
| 9.0 | Test Closure | Prepare the test summary report, document lessons learned, and obtain sign-off. |

# Q2. For the "Send Message" feature in WhatsApp, estimate the total test effort required.

## Test Effort Estimation

| Test Activity | Estimated Hours |
| --- | --- |
| Requirement Analysis | 2 Hours |
| Test Planning | 2 Hours |
| Test Case Design | 5 Hours |
| Test Data Preparation | 2 Hours |
| Test Execution | 8 Hours |
| Defect Reporting | 3 Hours |
| Defect Retesting | 2 Hours |
| Regression Testing | 4 Hours |
| Test Summary Report | 2 Hours |
| Total Estimated Effort | 30 Hours |

### Calculation

Total Effort = 2 + 2 + 5 + 2 + 8 + 3 + 2 + 4 + 2

Total = 30 Hours (Approximately 4 Working Days)

# Q3. Flipkart's "Apply Coupon" feature is being released as a small module. Create a simple estimation sheet.

### Assumptions

- The Apply Coupon feature is a small enhancement.

- One Manual Tester is assigned.

- Test environment is already available.

- Regression testing is limited to the Cart and Checkout modules.

- No automation testing is included.

## Estimation Sheet

| Test Activity | Estimated Hours |
| --- | --- |
| Requirement Review | 1 Hour |
| Test Planning | 1 Hour |
| Test Case Preparation | 4 Hours |
| Test Data Preparation | 1 Hour |
| Test Execution | 5 Hours |
| Defect Reporting | 2 Hours |
| Retesting | 2 Hours |
| Regression Testing | 3 Hours |
| Test Summary Report | 1 Hour |
| Total Estimated Effort | 20 Hours |

# Q4. Explain Test Point Analysis (TPA) in your own words.

### Answer

Test Point Analysis (TPA) is a software testing estimation technique used to estimate the amount of testing effort required for a project. It measures the testing work based on the size, complexity, functionality, and risk of the application. Instead of estimating only by experience, TPA provides a structured approach to calculate the effort required for testing.

For a new Movie Booking feature in the BookMyShow application, TPA can be used by identifying all the major functions such as:

- User Login

- Search Movies

- Select Theatre

- Choose Date and Show Time

- Seat Selection

- Apply Offers or Coupons

- Online Payment

- Booking Confirmation

- Ticket Cancellation

Each function is analyzed based on its complexity (Simple, Medium, or Complex). More complex functions require more testing effort and are assigned more test points. After calculating the total test points, the testing team converts them into estimated testing hours or person-days. This helps the project manager allocate resources and prepare a realistic testing schedule.

### Advantages of Test Point Analysis (TPA)

- Improves Estimation Accuracy:
TPA considers the size and complexity of the software, resulting in more realistic and reliable effort estimates.

- Supports Better Project Planning:
It helps project managers estimate testing time, allocate resources efficiently, and monitor project progress effectively.

### Limitation of Test Point Analysis (TPA)

- Requires Experienced Testers:
TPA depends on correctly identifying the complexity of each function. If the complexity is estimated incorrectly, the overall testing effort may also be inaccurate.